Sprint Retrospective, Iteration #1

| Issue | Task Assigned To | Estimated Effort per Task (in hours) | Actual Effort per Task (in hours) | Done (yes/no) | Notes | |
| --- | --- | --- | --- | --- | --- | --- |
| Create the backlog | EVERY MEMBER | 5 | 4 | yes | Feedback was needed and further modifications were made in the next sprint | |
| Convert the backlog into Gitlab Issues | EVERY MEMBER | 1 | 2 | yes | **—** | |
| Decide on a architecture of the project | EVERY MEMBER | 7 | 10 | yes | Multiple meetings and further improvements were needed | |
| Convert the diagram into different diagrams | EVERY MEMBER | 2 | 5 | yes | Basic diagrams are improved on the way we start implementing | |
| Divide the work to prepare for next sprint | EVERY MEMBER | 1 | 1 | yes | **—** | |
| Get used to the project template | EVERY MEMBER | 2 | 3 | yes | **—** | |

Project: Rowing

Group: 34a

Main Problem encountered:

* **Description:** Multiple solutions over the same problem and discussions started.
* **Reaction:** Discussed over the solutions and decided together over the most efficient looking one.

Adjustments for the next Sprint Plan:

* Improvements into communication and getting to know the team better.